Warpstor Rollback Feature Upgrade Statement of Work

Upgrade rollback – 160 hours†
  - Conversion of root file system to btrfs
  - script development to manage subvolumes
    - design of overall subvolume/snapshot scheme and naming convention
    - creation of pre-upgrade snapshot
    - user CLI command to manage/implement the rollback process
  - script development of rootfs build script to boot subvolume
  - testing and evaluation
Factory reset – 80 hours†
  - script development of user CLI command to manage subvolumes and switch boot sequence to new subvolume
  - development of grub entry and corresponding initrd for boot time access to factory reset functionality
  - testing and evaluation
Ease of upgrade – 160 hours†
  - Upgrade entire OS to Debian 9 stretch
  - Addition of iscsi package(s)
  - Create Methodics debian kernel package
  - testing and evaluation
  - Implementation of some kind of Methodics-homed apt repository and apt proxy service so upgrades would all go through Methodics servers. (Not part of 4 week estimate; possibly performed by other Methodics personages.)

Actual engineering work may not be done in this exact order, as some investigation of the difficulty of some steps may be done at certain stages not immediately associated with that step.

† All estimates are ± 50% accuracy, as exact amount of work cannot be completely envisioned until actual engineering of the tasks ensues.